# Meeting Minutes

Organisation / Team:
Anees & Co.

Meeting Title:
Meeting the client

Date: 5/2/26
Time: 10:45am
Location: Horton D lab

Leader: Anees
Minute-taker: Mahdi Choudhury

## Attendance

Present:
Anees Manzoor, Mahdi Choudhury, Rayhaan Yasin, Uwais Kayat, Syed abbas, Mohsin Hussain

Absent:
No one.

## Agenda & Discussion

1. Meeting with client
- Discussing aims and requirements
- Being provided a list of things to do
- Coming to an agreement on what to do

## Decisions Made

- Mind map of ideas

- Establishing communication tools

- Creating first draft of report and assigning task to each member

## Action Items

| Action | Responsible | Deadline |
| --- | --- | --- |
| Mindmap ideas | Anees | 12/2.26 |
| Establish communication tools | Mahdi | 12/2.26 |
| Research about project | Mohsin | 12/2.26 |
| Research about project | Uwais | 12/2.26 |
| Research about project | Rayhaan | 12/2.26 |
| Research about project | Syed | 12/2.26 |

## Any Other Business

-  Research on how to use Git and GitHub

- Only assign another task if previous one is complete

## Next Meeting

Date:12/2.26
Time:9:00am
Location: Horton D Lab

Meeting closed at: 11:01am

# Meeting Minutes

Organisation / Team:
Anees & Co.

Meeting Title:
Task Allocation

Date: 12/2/26
Time: 9:00 am
Location: Horton D lab

Leader: Anees
Minute-taker: Mohsin Hussain

## Attendance

Present:
Anees Manzoor, Rayhaan Yasin, Uwais Kayat, Syed abbas, Mohsin Hussain

Absent:
Mahdi Choudhury

## Agenda & Discussion

1. Company knowledge
- Briefing of the company, generalization of aims
- Key parts regarding file formatting
- Things being listed, and put into consideration

## Decisions Made

- Allocating tasks

- Deciding what CASE and programming tools

## Action Items

| Action; Responsible; Deadline. Decide development process; Anees; 19/2/26. Assign tasks for everyone; Mohsin; 19/2/26. Complete required task; Uwais; 19/2/26. Complete required task; Rayhaan; 19/2/26. Complete required task; Syed; 19/2/26. |  |
| --- | --- |

## Next Meeting

Date: 19/2/26
Time: 9:00am
Location: Horton D Lab

Meeting closed at: 10:30am

# Meeting Minutes

Organisation / Team:
Anees & Co.

Meeting Title:
Specification document and code

Date: 19/2/26
Time: 9:00am
Location: Horton D lab

Leader: Anees
Minute-taker: Mahdi Choudhury

## Attendance

Present:
Anees Manzoor, Mahdi Choudhury, Rayhaan Yasin, Uwais Kayat, Mohsin Hussain

Absent:
Syed Abbas

## Agenda & Discussion

1. Company knowledge
- Briefing of the company, generalization of aims
- Key parts regarding file formatting
- Reminding of the scope and the aims for the tasks

## Decisions Made

- Starting and Continuing specification tasks

- Creating code files and downloading relevant libraries

| ## Action Items Action; Responsible; Deadline. Section 1: 1.1, 1.2, 1.3; Anees; 26/2/26. Creating coding files and first draft of prototype; Anees; 26/2/26. Section 2 2.1, 2.2, 2.3; Mahdi; 26/2/26. Section 3 3.1, 3.2; Mohsin; 26/2/26. Section 4 4.1, 4.2; Uwais; 26/2/26. Section 3 3.3, 3.4; Rayhaan; 26/2/26. |  |
| --- | --- |

## Next Meeting

Date:26/2/26
Time: 9:00am
Location: Horton D Lab

Meeting closed at: 10:45am

# Meeting Minutes

Organisation / Team:
Anees & Co.

Meeting Title:
Meeting the client

Date: 26/2/26
Time: 9:00am
Location: Horton D lab

Leader: Anees
Minute-taker: Mohsin Hussain

## Attendance

Present:
Anees Manzoor, Rayhaan Yasin, Syed abbas, Mohsin Hussain

Absent:
Mahdi Choudhury, Uwais Kayat

## Agenda & Discussion

1. Company knowledge
- Briefing of the company, generalization of aims
- Key parts regarding file formatting
- Reminding of the deadline coming up

2. Agenda Item
- Discussion summary
- Key points
- Outcome

## Decisions Made

- Started coding and allocating tasks for coding

## Action Items

| Action; Responsible; Deadline. Creating coding files; Anees; 5/3/26. Researching libraries to be used for the heatmap; Syed; 5/3/26. Researching API’s to be used; Mohsin; 5/3/26. Checking all requirements are being implemented; Rayhaan; 5/3/26. |  |
| --- | --- |

## Any Other Business

-

## Next Meeting

Date:5/3/26
Time: 9:00am
Location: Horton D lab

Meeting closed at: 10:30am

# Meeting Minutes

Organisation / Team:
Anees & Co.

Meeting Title:
Completing prototype and specification document

Date: 5/2/26
Time: 10:45am
Location: Horton D lab

Leader: Anees
Minute-taker: Mahdi Choudhury

## Attendance

Present:
Anees Manzoor, Mahdi Choudhury, Uwais Kayat, Syed abbas, Mohsin Hussain

Absent:
Rayhaan Hussain

## Agenda & Discussion

1. Company knowledge
- Briefing of the company, generalization of aims
- Key parts regarding file formatting
- Reminder of the deadline coming up and getting the group aware of what is going to happen

2. Agenda Item
- Discussion summary
- Key points
- Outcome

## Decisions Made

- Continuing coding and checking up on other members for report

- Final draft of report created

- Final Prototype

## Action Items

| Action | Responsible | Deadline |
| --- | --- | --- |
| Completing final issues for the formatting of documents | Anees | 12/3/26 |
| Sorting out GitHub repository | Mahdi | 12/3/26 |
| Reading over specification document | Uwais | 12/3/26 |
| Checking for errors in documentation | Syed | 12/3/26 |
| Completing NDA document | Mohsin | 12/3/26 |

## Next Meeting

Date: 12/3/26
Time: 9:00am
Location: Horton D lab

Meeting closed at: 10:30am